# Deployment Status — cryo_leak_rate_dashboard v4.0.0

Snapshot generated alongside the deployment preparation work. For the live blow-by-blow, see PROGRESS_TRACKER.md.

## 📍 Current State

| Attribute | Value |
| --- | --- |
| Version | 4.0.0 |
| Branch | main |
| HEAD commit | 6b2f6f6 — docs: add HTML organization plan, v3 discovery, version selector, and deployment scripts |
| Working tree | New deployment docs uncommitted (this commit will commit them) |
| Tests | ✅ 22 / 22 passing (pytest tests/ -q) |
| Manifest | ✅ docs/manifest.json — 205 file entries |
| Critical landing pages | ✅ All present (index, VERSION_SELECTOR, NAVIGATOR, index_v4_0, STAKEHOLDER_PRESENTATION) |
| Documentation files | ✅ All required .md files present |
| Link validator | ⚠️ 7 broken internal links (legacy index_v3_1.html/index_v3.html references) — non-blocking |
| GitHub remote | ❌ Not configured yet — local-only |
| GitHub Pages | ❌ Not enabled (depends on repo creation) |

Full pre-push report: dist/pre_push_report.txt

## ✅ Ready-to-push status: YES

The pre-push checklist (scripts/pre_push_checklist.sh) exited 0: - 4 / 6 checks fully green - 2 warnings (uncommitted deployment docs — being committed in this change; legacy v3 link references) - 0 hard failures

The 7 broken internal links are all pointers to retired pages (index_v3_1.html, index_v3.html, standards/Compliance_Matrix.html) from a handful of compressor/liquid-He pages. They do not block the GitHub Pages deployment but should be cleaned up in a follow-up patch.

## 🔴 Blocker — User action required

To finish deployment, the user must:

- Create the GitHub repository — see GITHUB_REPO_CREATION_STEPS.md step 1

  - https://github.com/new → name cryo_leak_rate_dashboard, public, no init files

- Authorize the push — agent will run git remote add + git push -u origin main once the repo exists

- Enable GitHub Pages — Settings → Pages → main branch, /docs folder

After these three actions, the deployment will be live at https://gbogeb.github.io/cryo_leak_rate_dashboard/.

## 📦 What’s been delivered in this preparation pass

| File | Purpose |
| --- | --- |
| BACKUP_STRATEGY.md | Persistence rules, backup options, GitHub-vs-ZIP guidance |
| PROGRESS_TRACKER.md | Live tracker for the deployment workflow |
| GITHUB_REPO_CREATION_STEPS.md | Step-by-step repo + Pages setup with checkboxes |
| REUSE_GUIDE.md | How to resume work in a future chat session |
| DEPLOYMENT_STATUS.md | This file — point-in-time deployment snapshot |
| scripts/pre_push_checklist.sh | Automated 6-check pre-push validation, executable |
| dist/pre_push_report.txt | Generated report from the latest checklist run |

## 🧭 Recommended next steps (in order)

- User: Create the GitHub repo per GITHUB_REPO_CREATION_STEPS.md step 1 (~2 min)

- User → Agent: Say “push to GitHub now” — agent will execute git remote add + git push

- User: Enable GitHub Pages (settings → Pages → main / /docs)

- Agent: Re-run validate_links.py against the live URL, report results

- Optional follow-up: Patch the 7 legacy index_v3_1.html/index_v3.html links

## 📊 Confidence

- Local state is sound — tests pass, manifest healthy, docs complete.

- Backup risk: 🔴 High until pushed to GitHub. Pushing in the next few minutes is strongly advised.

- Reuse risk in new chat: 🟡 Medium until pushed; 🟢 low once on GitHub (clone + ./setup.sh && ./build.sh is ~2 min).