# GitHub Deployment Progress Tracker

Live tracker for moving cryo_leak_rate_dashboard v4.0.0 from local-only → GitHub + GitHub Pages.

## Progress Overview

[██████░░░░] 60% Complete

| Phase | Status | Owner |
| --- | --- | --- |
| 1. Pre-deployment prep | ✅ Complete | Agent |
| 2. Documentation & scripts | ✅ Complete | Agent |
| 3. Pre-push validation | ✅ Complete | Agent |
| 4. Create GitHub repo | 🔄 Waiting on user | User |
| 5. Push to GitHub | ⏳ Pending | User + Agent |
| 6. Enable GitHub Pages | ⏳ Pending | User |
| 7. Verify deployment | ⏳ Pending | User + Agent |
| 8. Create release PR | ⏳ Optional | User + Agent |

## Detailed Steps

### ✅ Step 1: Pre-Deployment Preparation (100%)

- ☒ Verify git status (clean working tree)

- ☒ Check all files committed (HEAD = 6b2f6f6)

- ☒ Confirm v4.0.0 is the active version

- ☒ Inventory project size and contents

- ☒ Create backup strategy documentation Status: COMPLETE Time: 0:00 – 0:02

### ✅ Step 2: Documentation & Scripts (100%)

- ☒ BACKUP_STRATEGY.md

- ☒ PROGRESS_TRACKER.md (this file)

- ☒ GITHUB_REPO_CREATION_STEPS.md

- ☒ REUSE_GUIDE.md

- ☒ DEPLOYMENT_STATUS.md

- ☒ scripts/pre_push_checklist.sh Status: COMPLETE Time: 0:02 – 0:08

### ✅ Step 3: Pre-Push Validation (100%)

- ☒ Run scripts/pre_push_checklist.sh

- ☒ Tests: 22 / 22 passing

- ☒ Manifest: 205 file entries

- ☒ Landing pages: 5 / 5 present

- ☒ Documentation: 8 / 8 required files present

- [⚠️] Link validator: 7 legacy broken internal links (non-blocking — listed in DEPLOYMENT_STATUS.md)

- [⚠️] Git tree had uncommitted deployment docs at scan time (committed in next step) Status: COMPLETE — overall result READY TO PUSH TO GITHUB (exit 0) Report: dist/pre_push_report.txt Time: 0:08 – 0:10

### 🔄 Step 4: Create GitHub Repository (Waiting on user)

- ☐ Navigate to https://github.com/new

- ☐ Repository name: cryo_leak_rate_dashboard

- ☐ Description: MYRRHA QPLANT Cryogenic Helium Leak Rate Analysis Dashboard v4.0.0 — Single Source of Truth

- ☐ Visibility: Public (recommended for free GitHub Pages)

- ☐ Do NOT initialize with README / .gitignore / LICENSE (we already have them locally)

- ☐ Click Create repository Status: WAITING FOR USER ACTION Reference: GITHUB_REPO_CREATION_STEPS.md → Step 1 Time: 0:10 – 0:12

### ⏳ Step 5: Add Remote and Push (Pending)

- ☐ git remote add origin https://github.com/GBOGEB/cryo_leak_rate_dashboard.git

- ☐ git push -u origin main

- ☐ git push --tags origin

- ☐ Verify files visible on GitHub Status: PENDING (depends on Step 4) Reference: GITHUB_REPO_CREATION_STEPS.md → Steps 2–4 Time: 0:12 – 0:15

### ⏳ Step 6: Configure GitHub Pages (Pending)

- ☐ Navigate to Settings → Pages

- ☐ Source: Deploy from a branch

- ☐ Branch: main / folder: /docs

- ☐ Save & wait 2–3 minutes

- ☐ Confirm published URL: https://gbogeb.github.io/cryo_leak_rate_dashboard/ Status: PENDING (depends on Step 5) Reference: GITHUB_REPO_CREATION_STEPS.md → Step 5 Time: 0:15 – 0:18

### ⏳ Step 7: Verify Deployment (Pending)

- ☐ Visit GitHub Pages root URL → should land on VERSION_SELECTOR.html or index.html

- ☐ Test NAVIGATOR.html

- ☐ Test index_v4_0.html

- ☐ Test STAKEHOLDER_PRESENTATION.html

- ☐ Spot-check a Plotly plot under docs/plots/

- ☐ Run scripts/validate_links.py against the live URL (optional) Status: PENDING Time: 0:18 – 0:21

### ⏳ Step 8: Release PR (Optional)

- ☐ Create release branch release/v4.0.0

- ☐ Push branch

- ☐ Open PR with CHANGELOG.md excerpt as body

- ☐ Tag reviewers

- ☐ Do not auto-merge — wait for user approval Status: OPTIONAL Time: 0:21 – 0:25

## Real-Time Log

| Timestamp | Event |
| --- | --- |
| 00:00:00 | Tracker initialized |
| 00:00:30 | BACKUP_STRATEGY.md created |
| 00:01:30 | PROGRESS_TRACKER.md created |
| 00:02:30 | GITHUB_REPO_CREATION_STEPS.md created |
| 00:03:30 | REUSE_GUIDE.md created |
| 00:04:30 | scripts/pre_push_checklist.sh created and made executable |
| 00:05:30 | DEPLOYMENT_STATUS.md created |
| 00:06:30 | Pre-push checklist executed — report at dist/pre_push_report.txt |
| 00:07:30 | All deliverables committed locally |
| 00:07:31 | Waiting on user to create GitHub repository |

## How to update this tracker

When you complete a step, simply tell the agent which step finished and it will: 1. Flip the corresponding [ ] → [x] 2. Update the progress bar 3. Append a new row to the Real-Time Log 4. Move the next step into 🔄 In Progress